PBI 1:

As an election official I want to be able to run the election with just CSV files So that the election is more secure and there’s no human error Note: We are interested in functionality and not the individual tasks for the PBI. Do not create tasks at this time.

Acceptance Criteria (conditions that have to be fulfilled to ensure the story is complete) - Election will only take CSV files as input - The file can’t be changed or updated - The file must have the header that includes: algorithm type, # of seats, # of candidates, # of ballots, and candidate names

Definition of Done (what is required by the team before sending out for review) - Able to run without error and pass all tests - System tests with multiple files inputted are passed. - Always refactor so no spaghetti code - Documentation is written for this algorithm using Javadoc.

Effort: Small, Medium, Large, Extra Large (estimate of effort and time) OR number of hours needed - 3-4 hours

PBI Author(s) Kongmeng Thao, Elsdon Chang, Cindy Su, Ly Xiong

PBI 2:

As an election official I want to use the municipal voting (MV) algorithm to run elections and be able to find winners and break ties. So that voters can vote for multiple candidates without having to rank them for a less complicated multiple candidate voting. Note: We are interested in functionality, not individual tasks for the PBI. Do not create tasks at this time.

Acceptance Criteria (conditions that have to be fulfilled to ensure the story is complete) - The system accepts correct CSV files with MV format. - Everything must be done without user input other than the CSV file - Ties for the MV algorithm are broken in an unbiased way. - The MV algorithm correctly determines the winner(s) based on the most votes received.

Definition of Done (what is required by the team before sending out for review) - Documentation is written for this class using Javadoc. - Test files are created to handle all edge cases. - All system and unit tests are written and passed without manual input.

Effort: Small, Medium, Large, Extra Large (estimate of effort and time) OR number of hours needed - 3-4 hours

PBI Author(s) Kongmeng Thao, Elsdon Chang, Cindy Su, Ly Xiong

PBI 3:

As an election official, I want to import multiple files for both STV and PV elections So that I can combine ballots from different voting locations into one election.

Acceptance Criteria (conditions that have to be fulfilled to ensure the story is complete) - The system accepts multiple valid input files for both STV and PV formats. - All ballots from the files are combined and processed as a single election.

Definition of Done (what is required by the team before sending out for review) - Documentation is written for this class using Javadoc. - Test files are created to handle all edge cases. - All system and unit tests are written and passed without manual input.

Effort: Small, Medium, Large, Extra Large (estimate of effort and time) OR number of hours needed - 2-3 hours

PBI Author(s) Kongmeng Thao, Elsdon Chang, Cindy Su, Ly Xiong

PBI 4:

As an election official I want the election software to ensure that at least half of the candidates are ranked in an STV ballot and handle invalid ballots by removing them So that the election result is accurate.

Acceptance Criteria (conditions that have to be fulfilled to ensure the story is complete) - Any ballots removed due to ranking errors are tracked and listed in a report. - The total number of ballots is adjusted whenever a ballot is removed. - The software checks that at least half of the candidates are ranked.

Definition of Done (what is required by the team before sending out for review) - Documentation is written for this class using Javadoc. - Test files are created to handle all edge cases. - All system and unit tests are written and passed without manual input. - Removed ballots are listed in the report

Effort: Small, Medium, Large, Extra Large (estimate of effort and time) OR number of hours needed - 2-3 hours

PBI Author(s) Kongmeng Thao, Elsdon Chang, Cindy Su, Ly Xiong

PBI 5:

As an election official, I want a small report after each run of the voting system, summarizing the outcomes of the election, such as what type of election it was, the number of seats, the number of ballots, and a list of candidate, their number of votes, and the percentage of the vote, and lastly the winner(s). So that I can see the details of the election results Note: We are interested in functionality and not the individual tasks for the PBI. Do not create tasks at this time.

Acceptance Criteria (conditions that have to be fulfilled to ensure the story is complete) - After the election is finished counting ballots, the system outputs(prints) a report to the terminal. - The report must include: - Election type - Number of seats - Number of ballots - List of candidates - Each candidate has a number of votes, and a percentage of the total vote. - The winner(s)

Definition of Done (what is required by the team before sending out for review) - Documentation is written for this class using Javadoc. - Test files are created to handle all edge cases. - All system and unit tests are written and passed without manual input.

Effort: Small, Medium, Large, Extra Large (estimate of effort and time) OR number of hours needed - 2 hours

PBI Author(s) Kongmeng Thao, Elsdon Chang, Cindy Su, Ly Xiong